# Flux 2.0 Development Roadmap

Last Updated: November 26, 2025

# Current State & MVT Plan

This section reflects the actual current state and immediate focus. The comprehensive 52-week roadmap follows as reference for post-validation planning.

## What's Actually Built (70% Functional Prototype)

Portfolio dashboard with habit cards and balance display

Habit detail pages with calendar heatmaps and progress charts

Activity logging with BUILD/RESIST mechanics

Money system simulation (pending balance, Friday transfers)

Schedule-aware visualizations (grays out unscheduled days)

Transfer history tracking

Mobile-responsive UI with professional polish

Deployed on Vercel

React/Vite tech stack with HabitContext state management

## Critical Work Needed to Reach MVT

The skeleton is built, but significant integration work remains to make everything work together flawlessly:

AI chat integration: Not just adding a chat window, but making sure habit creation, scheduling, and logging work perfectly through conversation

BUILD vs RESIST logic debugging: Edge cases in earning calculations, especially with mixed schedules and irregular logging patterns

Home page intelligence: Correctly filtering and displaying only today's scheduled habits, maintaining accurate historical data

Data synchronization: Ensuring HabitContext updates propagate correctly across Portfolio, Home, Activity Feed, and Detail pages

Money calculation accuracy: Pending balance, transfer simulation, and earning logic must be bulletproof across all scenarios

Schedule-aware features: Calendar heatmaps, completion percentages, and streak calculations must respect custom schedules consistently

Category structure: Organizing habits into 8 categories with proper drill-down navigation from Home/Portfolio/Indices pages

Key Insight: This isn't about building new features - it's about making sure all existing pieces work together seamlessly. The complexity is in the integration, edge cases, and data consistency, not in adding new UI components.

## MVT Requirements (Minimum Viable Test)

MVT is about proving the core behavioral accountability loop works flawlessly. This requires bulletproof habit logic, accurate money calculations, and seamless data consistency - not just adding a chat window.

### 1. AI Chat with Bulletproof Habit Logic

CREATE habits: Both BUILD and RESIST types with correct earning logic from day one

SCHEDULE habits: Daily, specific days (Mon/Wed/Fri), X times per week with AI determining spread

LOG activities: BUILD requires logging to earn $0 without log; RESIST auto-earns unless failure logged

Handle edge cases: Ambiguity resolution, corrections, habit deletions, schedule changes

Maintain conversation context across sessions for natural interaction

### 2. Accurate Money Calculations Throughout

Portfolio balance updates correctly after every log (BUILD adds earnings, RESIST removes on failure)

Pending balance accurately tracks all weekly activity across all habits

Friday transfer simulation works correctly (pending → transferred, resets to $0)

BUILD vs RESIST earning logic never breaks regardless of user behavior patterns

Transfer history maintains complete integrity over time

### 3. Home Page Daily Intelligence

Shows only habits scheduled for today (never shows unscheduled habits)

Can log activities directly from home page (via chat or emergency fallback UI)

Historical days accessible via date picker with accurate past data

Categories organize habits logically (8 categories: Fitness, Nutrition, Mental Health, etc.)

Completion status reflects actual logs, not assumptions

### 4. Data Consistency Across All Pages

Portfolio dashboard reflects current state after any log

Habit detail pages show accurate history, streaks, and completion rates

Activity feed displays all logs with correct timestamps and earnings

Everything syncs through HabitContext - no duplicate or conflicting data sources

Schedule-aware visualizations gray out unscheduled days consistently

### What's Explicitly OUT of MVT Scope:

✗ Complex Habit Strength Score algorithm (placeholder badge is sufficient)

✗ Indices beyond placeholder "Coming Soon" page

✗ Advanced AI insights and predictions

✗ Sophisticated charting beyond basic progress visualization

✗ Real banking integration (simulated money transfers only)

✗ Achievement system and gamification

✗ Proactive AI messaging and coaching

## Immediate Focus Timeline

Weeks 1-6: Build to MVT

Week 1-2: AI chat interface foundation and habit creation logic

Week 3-4: Activity logging logic for BUILD/RESIST, money calculation debugging

Week 5: Home page daily intelligence and data consistency across pages

Week 6: Testing, edge case handling, polish

Reality Check: This timeline assumes full-time focus and no major architectural issues. AI chat isn't just UI - it's making sure the entire habit logic system works flawlessly through conversational interaction. BUILD vs RESIST mechanics, scheduling logic, money calculations, and data consistency must be bulletproof before validation testing.

Weeks 7-10: Validation Testing

Family and friends testing (10-15 users)

Primary metric: Chat adoption rate (target 80%+ of habit creation and logging via chat)

Secondary metrics: 4-week retention, average logs per user per week (target 15+)

Data quality: Zero calculation errors in money system, accurate streak tracking

Behavioral validation: Do users actually prefer chat over traditional forms?

System stability: No data loss, consistent performance, edge cases handled

Qualitative feedback: Do users feel accountable? Is the value proposition clear?

Week 11: Decision Point

VALIDATION DECISION: Based on validation results, decide whether to proceed with banking infrastructure build (expensive, 12-week commitment requiring $450K-$1M investment).

Success Criteria:

80%+ chat adoption (users genuinely prefer AI over traditional forms)

60%+ retention at 4 weeks (users continue using after novelty wears off)

15+ logs per user per week (sufficient engagement for accountability)

Zero critical bugs in money system (calculations must be perfect)

Positive qualitative feedback (users feel the accountability mechanism works)

If chat adoption <80%: The core hypothesis fails. Traditional forms would be preferred, making Flux "just another habit tracker" without differentiation. Iterate on chat experience before committing to banking build.

If validation succeeds: Proceed to banking infrastructure (Phase 4) with confidence that the AI-first interface works and users value the accountability mechanism enough to justify real money integration.

## Post-MVT Path (Conditional on Validation)

If validation successful → Banking infrastructure build (Phase 4: 12 weeks, Stripe Treasury + Plaid)

If validation inconclusive → UX iterations and expanded testing before banking

If validation fails → Pivot or refine core hypothesis

Note: Real money transfers are non-negotiable for the final product, but must be validated through simulated money system first. Without validation, Flux risks becoming "just another tracking app" that can't justify the banking infrastructure investment.

# Comprehensive 52-Week Roadmap (Reference)

The following roadmap outlines the complete development path from MVT through public launch. This serves as strategic reference for what could come after successful validation. Phases 4-9 are conditional on positive validation results.

## Executive Summary

This roadmap outlines the complete development path for Flux 2.0 from AI-first MVP through public launch and ongoing enhancement. The plan spans approximately 52 weeks and is structured into 9 major phases.

Key Strategic Shift: AI chat interface is Phase 1 priority, not Phase 2-3. Chat is the primary interface from launch, validating both behavior change AND conversational UX before investing in banking infrastructure.

## Key Milestones

Week 7: Phase 1 MVP complete - AI chat interface functional

Week 10: Phase 1.5 UX polish complete - onboarding introduces chat

Week 15: Habit Health Score and indices placeholder live

Week 19: Smart dashboard complete - VALIDATION DECISION POINT

Week 31: Banking infrastructure live with real money transfers

Week 41: Beta launch with 50+ users, real money flowing

Week 49: Full behavioral indices launched

Week 52: Public launch preparation complete

Core Principles:

AI chat is the primary interface - not a side feature

Real money transfers must be present from launch

Chat adoption (80%+) must be validated before banking build

## Timeline Overview

| Phase | Weeks | Duration | Status |
| --- | --- | --- | --- |
| Phase 1: AI-First MVP | 1-7 | 7 weeks | In Progress |
| Phase 1.5: UX Polish | 8-10 | 3 weeks | Not Started |
| Phase 2: HHS & Foundation | 11-15 | 5 weeks | Not Started |
| Phase 3: Smart Dashboard | 16-19 | 4 weeks | Not Started |
| VALIDATION DECISION | Week 19 | -- | Critical |
| Phase 4: Banking Infrastructure | 20-31 | 12 weeks | Conditional |
| Phase 5: Beta Launch | 32-41 | 10 weeks | Conditional |
| Phase 6: Indices Implementation | 42-49 | 8 weeks | Conditional |
| Phase 7: Public Launch Prep | 50-52 | 3 weeks | Conditional |

# Phase 1: AI-First MVP

Timeline: Weeks 1-7 (7 weeks - extended from 4 weeks)

Goal: Build functional habit tracking app with AI CHAT AS PRIMARY INTERFACE and simulated money system

Strategic Priority: AI chat interface is the differentiator. Traditional UI is secondary for visualization only.

## 1.1: AI Chat Interface (NEW - PRIMARY BUILD)

Floating Chat Button:

Fixed bottom-right, always visible

Speech bubble icon with Flux badge

Red dot for new messages

Pulse on completions

Chat Window (Bottom Sheet):

70% screen coverage on mobile

Scrollable message history

User/Flux message bubbles

Text input + voice input

Quick action chips

Streaming typing indicator

AI Backend:

OpenAI GPT-4o-mini or Anthropic Claude Haiku

Vercel serverless API proxy

Function calling (8 functions)

Context management system

System prompt with Flux personality

Conversational Flows:

Habit creation via conversation (replaces forms)

Natural language activity logging

Portfolio status queries

Ambiguity handling

Corrections and updates

Chat History:

Persistent in localStorage

Context continuity across sessions

## 1.2: Traditional UI (Secondary - Basic Only)

Keep & Maintain:

Portfolio dashboard with habit cards

Habit detail pages with charts

Settings, Account, Activity Feed pages

Emergency manual logging fallback

Remove/Deprioritize:

NO habit creation forms (chat handles)

NO complex editing UI (chat handles)

NO polished traditional input flows

## 1.3: Core Functionality (From Original Phase 1)

Portfolio dashboard [mostly complete]

Habit detail pages [complete]

Money system simulation [complete]

Activity Feed page [needs build]

Settings page [needs build]

Account page [needs build]

Custom day scheduling

Schedule-aware visualizations

Transfer history page

Automated Friday transfers

## Technical Foundation

React + Vite (existing)

HabitContext state management

localStorage persistence

Vercel deployment

NEW: OpenAI/Anthropic SDK

NEW: Vercel Edge Functions

NEW: Chat history schema

Phase 1 Complete When:

✓ AI chat fully functional with streaming

✓ Habit creation works via conversation

✓ Activity logging via natural language

✓ All core pages built

✓ Emergency fallback UI works

✓ Professional quality throughout

# Phase 1.5: UX Polish

Timeline: Weeks 8-10 (3 weeks)

Goal: Polish experience and introduce users to AI chat interface effectively

## 1.5.1: Onboarding Flow (Chat-Focused)

Welcome screen: "Meet Flux, your AI accountability partner"

How It Works: Emphasizes chat as primary interface

Profile Setup: Basic preferences

First Habit via Chat: Guided conversation to create first habit

## 1.5.2: Empty States (Chat-Oriented)

Portfolio: "No habits yet. Chat with Flux to get started!"

Activity Feed: "Tell Flux what you did today!"

All empty states include "Open Chat" button

## 1.5.3: Polish & Safety

Confirmation dialogs throughout

Loading states (especially AI streaming)

Error handling with AI fallback UI

Help content for chat usage

Smooth transitions and animations

Phase 1.5 Complete When:

✓ Onboarding introduces chat effectively

✓ Empty states guide users to chat

✓ AI fallback UI appears when API down

✓ App feels polished and professional

# Phase 2: HHS & Achievements

Timeline: Weeks 11-15 (5 weeks)

Goal: Implement Habit Health Score algorithm, achievements, and enhance AI with deeper insights

## 2.1: Data Structure Enhancement

Category taxonomy (BODY, MIND, MONEY, etc.)

Subcategory field

Difficulty rating (1-5)

Chat determines categories during creation

## 2.2: HHS Algorithm Implementation

0-100 scale scoring

Decay calculation

Momentum tracking

Difficulty adjustments

Historical tracking

## 2.3: HHS Display Integration

HHS badge on habit cards

Detail view with explanation

Change indicators with color coding

History chart

## 2.4: Indices Placeholder Page

Coming Soon screen

Founding member counter

Category preview

## 2.5: Achievement System

Portfolio Milestones

HHS Achievements

Financial Milestones

Consistency Badges

## 2.6: Enhanced AI Insights (NEW)

Chat provides HHS-based insights

"Your Running HHS is 87 - Expert level!"

Trend warnings via chat

Achievement notifications through chat

Phase 2 Complete When:

✓ HHS algorithm accurate

✓ Achievements functional

✓ Indices placeholder built

✓ AI provides HHS insights

# Phase 3: Smart Dashboard

Timeline: Weeks 16-19 (4 weeks)

Goal: Transform portfolio into intelligent dashboard with predictions and advanced AI coaching

## 3.1: Today Intelligence Widget

Scheduled habits with status

Quick-log buttons

Projected earnings

Dynamic prioritization

## 3.2: Comparative Analytics

Week vs week comparison

Month over month trends

Best/struggling habits

## 3.3: Predictive Features

Trajectory projections

HHS trend predictions

Risk alerts

Opportunity highlights

## 3.4: Advanced AI Coaching (NEW)

Weekly performance summaries via chat

Predictive coaching: "On pace for $500 this month"

Risk warnings: "3 habits trending down"

Strategic recommendations

Phase 3 Complete When:

✓ Smart dashboard functional

✓ Predictive features working

✓ AI provides proactive coaching

## VALIDATION DECISION POINT - Week 19

### Validation Metrics:

60%+ retention at Week 4

15+ logs per user per week

80%+ chat adoption rate (CRITICAL)

Positive user feedback

Strong indices interest

If metrics met: Proceed to Phase 4 (Banking)

If metrics not met: Iterate on UX and chat experience before Phase 4

# Phase 4: Banking Infrastructure

Timeline: Weeks 20-31 (12 weeks)

Status: CONDITIONAL - Only proceeds if validation succeeds

Goal: Build banking infrastructure for real money transfers

## 4.1: Backend Infrastructure (4 weeks)

Supabase setup and configuration

PostgreSQL database schema

User authentication (email, Google, Apple)

Migration from localStorage

API endpoint development

Security and compliance consultation

## 4.2: Plaid Integration (3 weeks)

Plaid Link implementation

Bank account connection flow

Account verification

Balance checking integration

Transaction history access

## 4.3: Stripe Connect Implementation (3 weeks)

Stripe Connect account setup

Transfer API integration

Checking to savings transfer flow

Friday automated transfer system

Transfer status tracking

Failure handling and retries

## 4.4: Transaction-Triggered AI Prompts (NEW - 1 week)

Plaid transaction monitoring

Pattern recognition (e.g., DoorDash at 7pm on Fridays)

Proactive chat messages triggered by transactions

"I noticed you usually order DoorDash now. Keep your 4-day streak?"

## 4.5: Testing & Legal (1 week)

End-to-end transfer testing

Security audit

Legal compliance review

Terms of service and privacy policy

Phase 4 Complete When:

✓ Real money transfers working

✓ Banking integration stable

✓ Transaction monitoring functional

✓ Security compliant

# Phase 5: Beta Launch

Timeline: Weeks 32-41 (10 weeks)

Closed beta with 50-100 users

Real money flowing

Monitor chat adoption in production

Iterate on AI system prompt based on feedback

Bug fixes and stability improvements

Email infrastructure (welcome, transfers, reminders)

Advanced analytics and monitoring

# Phase 6: Indices Implementation

Timeline: Weeks 42-49 (8 weeks)

Behavioral indices backend

Anonymous data aggregation

Percentile calculation algorithms

Indices dashboard implementation

Category-specific indices (Exercise, Nutrition, etc.)

AI provides comparative insights via chat

# Phase 7: Public Launch Prep

Timeline: Weeks 50-52 (3 weeks)

Native iOS app (React Native)

Native Android app (React Native)

Chat experience optimized for mobile

App store optimization

Marketing materials

Public launch infrastructure

# Phase 8-9: Growth & Advanced AI

Timeline: Beyond Week 52

Phase 8: Subscription Tiers & Growth

Free tier (data contribution only)

Premium tier ($9.99/mo - real transfers)

Unlimited tier ($19.99/mo - automation)

Marketing and user acquisition

Phase 9: Advanced AI Coaching

AI coaching personas (Tough Coach, Supportive Friend, etc.)

Long-form coaching conversations

Deep behavioral analysis

Upgrade to GPT-4o or Claude Sonnet for Unlimited tier

Adaptive language matching user preferences

# Critical Notes & Principles

## AI-First from Day One:

Chat must be the primary interface from launch. If users prefer manual UI over chat, the core hypothesis fails. 80% chat adoption is required to proceed to Phase 4.

## Real Money is Non-Negotiable:

Banking infrastructure (Phase 4) only proceeds if validation succeeds. Without real money transfers, Flux becomes "just another tracking app with money as the metric."

## Data Quality Through Financial Stakes:

Real money at stake creates honest tracking. This data quality is critical for behavioral indices (Phase 6) and enterprise licensing opportunities.

## Network Effects Through Indices:

More users = better comparative data = stronger moat. Indices unlock at 50-100 users and improve with scale.

## Triple Moat:

AI Chat + Real Money + Behavioral Indices = Impossible to replicate by adding features to existing apps.