# FLUX 2.0

# Comprehensive Phase Roadmap

Phase 1 through Phase 9

Last Updated: November 14, 2025

# Executive Summary

This roadmap outlines the complete development path for Flux 2.0 from AI-first MVP through public launch and ongoing enhancement. The plan spans approximately 52 weeks and is structured into 9 major phases.

Key Strategic Shift: AI chat interface is now Phase 1 priority, not Phase 2-3. Chat is the primary interface from launch, validating both behavior change AND conversational UX before investing in banking infrastructure.

# Key Milestones

Week 7: Phase 1 MVP complete - AI chat interface functional

Week 10: Phase 1.5 UX polish complete - onboarding introduces chat

Week 15: Habit Health Score and indices placeholder live

Week 19: Smart dashboard complete - VALIDATION DECISION POINT

Week 31: Banking infrastructure live with real money transfers

Week 41: Beta launch with 50+ users, real money flowing

Week 49: Full behavioral indices launched

Week 52: Public launch preparation complete

Core Principles:

• AI chat is the primary interface - not a side feature

• Real money transfers must be present from launch

• Chat adoption (80%+) must be validated before banking build

# Timeline Overview

| Phase | Weeks | Duration | Status |
| --- | --- | --- | --- |
| Phase 1: AI-First MVP | 1-7 | 7 weeks | In Progress |
| Phase 1.5: UX Polish | 8-10 | 3 weeks | Not Started |
| Phase 2: HHS & Foundation | 11-15 | 5 weeks | Not Started |
| Phase 3: Smart Dashboard | 16-19 | 4 weeks | Not Started |
| VALIDATION DECISION | Week 19 | --- | Critical |
| Phase 4: Banking Infrastructure | 20-31 | 12 weeks | Conditional |
| Phase 5: Beta Launch | 32-41 | 10 weeks | Conditional |
| Phase 6: Indices Implementation | 42-49 | 8 weeks | Conditional |
| Phase 7: Public Launch Prep | 50-52 | 3 weeks | Conditional |

# Phase 1: AI-First MVP

Timeline: Weeks 1-7 (7 weeks - extended from 4 weeks)

Goal: Build functional habit tracking app with AI CHAT AS PRIMARY INTERFACE and simulated money system

Strategic Priority: AI chat interface is the differentiator. Traditional UI is secondary for visualization only.

## 1.1: AI Chat Interface (NEW - PRIMARY BUILD)

Floating Chat Button:

• Fixed bottom-right, always visible

• Speech bubble icon with Flux badge

• Red dot for new messages

• Pulse on completions

Chat Window (Bottom Sheet):

• 70% screen coverage on mobile

• Scrollable message history

• User/Flux message bubbles

• Text input + voice input

• Quick action chips

• Streaming typing indicator

AI Backend:

• OpenAI GPT-4o-mini or Anthropic Claude Haiku

• Vercel serverless API proxy

• Function calling (8 functions)

• Context management system

• System prompt with Flux personality

Conversational Flows:

• Habit creation via conversation (replaces forms)

• Natural language activity logging

• Portfolio status queries

• Ambiguity handling

• Corrections and updates

Chat History:

• Persistent in localStorage

• Context continuity across sessions

## 1.2: Traditional UI (Secondary - Basic Only)

Keep & Maintain:

• Portfolio dashboard with habit cards

• Habit detail pages with charts

• Settings, Account, Activity Feed pages

• Emergency manual logging fallback

Remove/Deprioritize:

• NO habit creation forms (chat handles)

• NO complex editing UI (chat handles)

• NO polished traditional input flows

## 1.3: Core Functionality (From Original Phase 1)

• Portfolio dashboard [mostly complete]

• Habit detail pages [complete]

• Money system simulation [complete]

• Activity Feed page [needs build]

• Settings page [needs build]

• Account page [needs build]

• Custom day scheduling

• Schedule-aware visualizations

• Transfer history page

• Automated Friday transfers

## Technical Foundation

• React + Vite (existing)

• HabitContext state management

• localStorage persistence

• Vercel deployment

• NEW: OpenAI/Anthropic SDK

• NEW: Vercel Edge Functions

• NEW: Chat history schema

Phase 1 Complete When:

✓ AI chat fully functional with streaming

✓ Habit creation works via conversation

✓ Activity logging via natural language

✓ All core pages built

✓ Emergency fallback UI works

✓ Professional quality throughout

# Phase 1.5: UX Polish

Timeline: Weeks 8-10 (3 weeks)

Goal: Polish experience and introduce users to AI chat interface effectively

## 1.5.1: Onboarding Flow (Chat-Focused)

• Welcome screen: "Meet Flux, your AI accountability partner"

• How It Works: Emphasizes chat as primary interface

• Profile Setup: Basic preferences

• First Habit via Chat: Guided conversation to create first habit

## 1.5.2: Empty States (Chat-Oriented)

• Portfolio: "No habits yet. Chat with Flux to get started!"

• Activity Feed: "Tell Flux what you did today!"

• All empty states include "Open Chat" button

## 1.5.3: Polish & Safety

• Confirmation dialogs throughout

• Loading states (especially AI streaming)

• Error handling with AI fallback UI

• Help content for chat usage

• Smooth transitions and animations

Phase 1.5 Complete When:

✓ Onboarding introduces chat effectively

✓ Empty states guide users to chat

✓ AI fallback UI appears when API down

✓ App feels polished and professional

# Phase 2: HHS & Achievements

Timeline: Weeks 11-15 (5 weeks)

Goal: Implement Habit Health Score algorithm, achievements, and enhance AI with deeper insights

## 2.1: Data Structure Enhancement

• Category taxonomy (BODY, MIND, MONEY, etc.)

• Subcategory field

• Difficulty rating (1-5)

• Chat determines categories during creation

## 2.2: HHS Algorithm Implementation

• 0-100 scale scoring

• Decay calculation

• Momentum tracking

• Difficulty adjustments

• Historical tracking

## 2.3: HHS Display Integration

• HHS badge on habit cards

• Detail view with explanation

• Change indicators with color coding

• History chart

## 2.4: Indices Placeholder Page

• Coming Soon screen

• Founding member counter

• Category preview

## 2.5: Achievement System

• Portfolio Milestones

• HHS Achievements

• Financial Milestones

• Consistency Badges

## 2.6: Enhanced AI Insights (NEW)

• Chat provides HHS-based insights

• "Your Running HHS is 87 - Expert level!"

• Trend warnings via chat

• Achievement notifications through chat

Phase 2 Complete When:

✓ HHS algorithm accurate

✓ Achievements functional

✓ Indices placeholder built

✓ AI provides HHS insights

# Phase 3: Smart Dashboard

Timeline: Weeks 16-19 (4 weeks)

Goal: Transform portfolio into intelligent dashboard with predictions and advanced AI coaching

## 3.1: Today Intelligence Widget

• Scheduled habits with status

• Quick-log buttons

• Projected earnings

• Dynamic prioritization

## 3.2: Comparative Analytics

• Week vs week comparison

• Month over month trends

• Best/struggling habits

## 3.3: Predictive Features

• Trajectory projections

• HHS trend predictions

• Risk alerts

• Opportunity highlights

## 3.4: Advanced AI Coaching (NEW)

• Weekly performance summaries via chat

• Predictive coaching: "On pace for $500 this month"

• Risk warnings: "3 habits trending down"

• Strategic recommendations

Phase 3 Complete When:

✓ Smart dashboard functional

✓ Predictive features working

✓ AI provides proactive coaching

VALIDATION DECISION POINT - Week 19

## Validation Metrics:

• 60%+ retention at Week 4

• 15+ logs per user per week

• 80%+ chat adoption rate (CRITICAL)

• Positive user feedback

• Strong indices interest

If metrics met: Proceed to Phase 4 (Banking)

If metrics not met: Iterate on UX and chat experience before Phase 4

# Phase 4: Banking Infrastructure

Timeline: Weeks 20-31 (12 weeks)

Status: CONDITIONAL - Only proceeds if validation succeeds

Goal: Build banking infrastructure for real money transfers

## 4.1: Backend Infrastructure (4 weeks)

• Supabase setup and configuration

• PostgreSQL database schema

• User authentication (email, Google, Apple)

• Migration from localStorage

• API endpoint development

• Security and compliance consultation

## 4.2: Plaid Integration (3 weeks)

• Plaid Link implementation

• Bank account connection flow

• Account verification

• Balance checking integration

• Transaction history access

## 4.3: Stripe Connect Implementation (3 weeks)

• Stripe Connect account setup

• Transfer API integration

• Checking to savings transfer flow

• Friday automated transfer system

• Transfer status tracking

• Failure handling and retries

## 4.4: Transaction-Triggered AI Prompts (NEW - 1 week)

• Plaid transaction monitoring

• Pattern recognition (e.g., DoorDash at 7pm on Fridays)

• Proactive chat messages triggered by transactions

• "I noticed you usually order DoorDash now. Keep your 4-day streak?"

## 4.5: Testing & Legal (1 week)

• End-to-end transfer testing

• Security audit

• Legal compliance review

• Terms of service and privacy policy

Phase 4 Complete When:

✓ Real money transfers working

✓ Banking integration stable

✓ Transaction monitoring functional

✓ Security compliant

# Phase 5: Beta Launch (Weeks 32-41)

• Closed beta with 50-100 users

• Real money flowing

• Monitor chat adoption in production

• Iterate on AI system prompt based on feedback

• Bug fixes and stability improvements

• Email infrastructure (welcome, transfers, reminders)

• Advanced analytics and monitoring

# Phase 6: Indices Implementation (Weeks 42-49)

• Behavioral indices backend

• Anonymous data aggregation

• Percentile calculation algorithms

• Indices dashboard implementation

• Category-specific indices (Exercise, Nutrition, etc.)

• AI provides comparative insights via chat

# Phase 7: Public Launch Prep (Weeks 50-52)

• Native iOS app (React Native)

• Native Android app (React Native)

• Chat experience optimized for mobile

• App store optimization

• Marketing materials

• Public launch infrastructure

# Phase 8-9: Growth & Advanced AI (Beyond Week 52)

Phase 8: Subscription Tiers & Growth

• Free tier (data contribution only)

• Premium tier ($9.99/mo - real transfers)

• Unlimited tier ($19.99/mo - automation)

• Marketing and user acquisition

Phase 9: Advanced AI Coaching

• AI coaching personas (Tough Coach, Supportive Friend, etc.)

• Long-form coaching conversations

• Deep behavioral analysis

• Upgrade to GPT-4o or Claude Sonnet for Unlimited tier

• Adaptive language matching user preferences

# Critical Notes & Principles

AI-First from Day One:

Chat must be the primary interface from launch. If users prefer manual UI over chat, the core hypothesis fails. 80% chat adoption is required to proceed to Phase 4.

Real Money is Non-Negotiable:

Banking infrastructure (Phase 4) only proceeds if validation succeeds. Without real money transfers, Flux becomes "just another tracking app with money as the metric."

Data Quality Through Financial Stakes:

Real money at stake creates honest tracking. This data quality is critical for behavioral indices (Phase 6) and enterprise licensing opportunities.

Network Effects Through Indices:

More users = better comparative data = stronger moat. Indices unlock at 50-100 users and improve with scale.

Triple Moat:

AI Chat + Real Money + Behavioral Indices = Impossible to replicate by adding features to existing apps.