# FLUX 2.0

Executive Summary

Development Partnership Opportunity

# The Opportunity in One Sentence

Flux is the world's first AI-powered habit accountability platform where users build real savings through verified behavior change - combining conversational AI with real money transfers between their own checking and savings accounts.

# What We're Building

## The Core Product

Chat-first interface with real financial accountability:

Users converse with Flux, their AI accountability partner, to create habits, log progress, and receive coaching. Flux handles the complexity behind the scenes - setting financial rates, tracking completion, and automatically transferring users' own money from checking to savings every Friday.

Instead of filling forms:

• Traditional: 7-field form, rate selection, schedule picker, category dropdown

• Flux: "I want to start running" → Flux guides you through setup in natural conversation

Instead of manual logging:

• Traditional: Open app, find habit, tap log button, enter duration, tap save

• Flux: "Ran 4 miles this morning" → Flux logs it, calculates earnings, updates streaks

This is not gamification. This is an AI partner managing your behavioral portfolio with actual wealth building through habit formation using your own money.

# Why This Works

## 1. AI-First Interface (Category-Defining Differentiator)

No habit tracker uses conversational AI as the primary interface. Most bolt on chatbots as side features. Flux makes chat the main way users interact with the app from day one.

Eliminates form fatigue: Setup abandonment drops dramatically when users can say "I want to workout more" instead of filling forms.

Natural language logging: "Ran 4 miles this morning" logs the habit, calculates earnings, updates streaks, and provides immediate feedback - all in one message.

Proactive accountability: Flux initiates conversations at key moments: "It's Friday 7pm - your usual DoorDash time. Want to keep your 4-day streak going?"

## 2. Real Money Creates Genuine Accountability

• Habitica: "Earned 15 XP" (meaningless virtual points)

• Flux: "Transferred $35 to savings this week" (real money moved to savings)

Two-sided transfer system:

BUILD Habits - Pay yourself for doing positive things:

• Workout 30 minutes → Transfer $1.50 to savings

• Read 20 pages → Transfer $1.00 to savings

RESIST Habits - Pay yourself for NOT doing negative things:

• Don't order DoorDash today → Transfer $35 to savings

• Don't gamble today → Transfer $50 to savings

Key psychological mechanism: Users are motivated by opportunity cost - "If I order DoorDash right now, I'll miss out on transferring $35 to savings today." This creates powerful motivation without penalties.

## 3. Investment Portfolio Aesthetic

• Professional interface matching Robinhood/Coinbase quality

• Habits displayed as "positions" generating returns

• Appeals to finance-minded adults, not just wellness enthusiasts

## 4. Behavioral Indices (Network Effects Moat)

• "Exercise Index: 71.3% | You: 84th percentile"

• Social motivation through competitive rankings

• Eventually licensable to insurance/wellness companies

CRITICAL: Users transfer their OWN money between their OWN accounts. Flux does not pay users.

# Development Strategy

## Phase 1: AI-First MVP (Weeks 1-7)

Investment: $8-15K

Build complete app with AI chat as primary interface and simulated money transfers.

What This Delivers:

AI Chat Interface (Primary):

• Conversational habit creation (no forms)

• Natural language activity logging

• Portfolio status queries and insights

• Proactive coaching and streak reminders

• OpenAI/Anthropic API integration

Traditional UI (Secondary - Basic Only):

• Portfolio dashboard with habit cards

• Habit detail pages with charts/analytics

• Emergency manual logging

• No polished forms - chat handles all input

Money System Simulation:

• Simulated transfers to/from savings

• Weekly Friday transfer automation

• Balance tracking and transfer history

Timeline: 6-7 weeks (extended from 4 weeks for AI)

## Phase 1.5: UX Polish (Weeks 8-10)

Investment: $3-6K | Timeline: 3 weeks

• Onboarding flow, empty states, confirmations, error handling

## Phase 2: HHS & Achievements (Weeks 11-15)

Investment: $6-10K | Timeline: 5 weeks

• Habit Health Score algorithm, achievements, indices placeholder

## Phase 3: Smart Dashboard (Weeks 16-19)

Investment: $5-8K | Timeline: 4 weeks

• Predictive analytics, comparative insights, smart widgets

Validation Decision Point: Week 19

Evaluate: 60%+ retention, 15+ logs/week, chat adoption 80%+, positive feedback

## Phase 4: Banking Infrastructure (Weeks 20-31)

Investment: $30-50K (IF validation succeeds)

• Plaid, Stripe Connect, Supabase backend, real money transfers

# Investment Breakdown

| Phase | Investment | Status |
| --- | --- | --- |
| Phase 1: AI-First MVP | $8-15K | Required now |
| Phase 1.5: UX Polish | $3-6K | Required now |
| Phase 2: HHS + Achievements | $6-10K | Required now |
| Phase 3: Smart Dashboard | $5-8K | Required now |
| Operating Costs (5 months) | $300-500 | Hosting + API |
| Buffer & Contingency | $2-5K | Required now |

Total Phases 1-3: $24-44K (19 weeks)

Phase 4 Banking: $30-50K (if successful)

Total to Real Money Launch: $54-94K (31 weeks)

# Why This Staged Approach

Risk Mitigation:

Banking infrastructure represents 40-50% of cost but only valuable if behavior change concept works. Validate with AI chat + simulated money first.

Key Validation Questions:

• Do users love AI chat vs. traditional forms?

• Do they log consistently via chat?

• Does chat reduce friction or add confusion?

AI Cost Economics:

At 5,000 users: ~$750-1,500/month API costs = <3% of revenue. Highly sustainable.

# Market Opportunity

41+ million use habit tracking apps (Habitica 4M, Fabulous 37M, Strava 135M)

Need 3,334 paying users at $5/month for $200K/year = 0.013% of market

Nobody offers:

• AI-first conversational interface for habit management

• Self-funded money transfers for ALL habit types

• Investment portfolio aesthetic

• Behavioral indices with percentile rankings

# Competitive Advantages

## 1. AI-First Interface (First-to-Market)

Only app with chat as primary interface. Eliminates form fatigue. Impossible to replicate retroactively.

## 2. Real Money Differentiation

Only app where habits = real savings. Combined with AI chat: "didn't order DoorDash" → $35 to savings instantly.

## 3. Behavioral Indices (Network Effects)

More users = better data. Creates moat. Licensable to insurance/wellness.

## 4. Data Quality (Financial Stakes)

Real money = honest tracking. AI chat makes logging effortless.

Triple Moat: AI Chat + Real Money + Behavioral Indices

# The Partnership

Immediate Ask: $24-44K for Phases 1-3

19 weeks, 50-100 beta users, prove retention and chat adoption

Potential Follow-On: $30-50K for Phase 4

Only if validation succeeds

Success Milestones:

• 6 months: 50 users, real money flowing, high chat adoption

• 12 months: 500 users, $1-2K/month revenue

• 24 months: 5,000 users, $20K+/month revenue

Immediate Investment: $24-44K

19 weeks to validation milestone

Total to real money launch: $54-94K (if successful)

# Contact

Ryan Watters

Founder, Flux

Grand Rapids, Michigan